SAVtech Solutions

Partner Task Guide & To-Do List

Prepared by: Asidah Khalid (Person 1 — Core Platform)
Date: March 18, 2026

# Table of Contents

1. Project Status Overview

2. What Has Been Completed (Person 1)

3. How to Get Started

4. Person 2 — Saad Lakhnati: Full Task List

4.1 Repair Tracking Module

4.2 Client Tracking Portal

4.3 Spare Parts Module

4.4 Stock Alerts

4.5 Invoicing Module

4.6 Warranty Handling

4.7 Notifications Module

5. Person 3 — Ahmed Laamrani: Full Task List

5.1 Admin Dashboard

5.2 PDF Report Generation

5.3 ML — Repair Duration Prediction

5.4 ML — Part Suggestion

5.5 NLP — Feedback Analysis

5.6 Rasa Chatbot

5.7 Frontend & UI/UX

6. Database Schema (Ready to Use)

7. Integration Points & Hooks

8. Shared Responsibilities

9. Git Workflow

# 1. Project Status Overview

The core platform has been fully built and tested. Person 1 (Asidah Khalid) has completed all assigned tasks including: Django project setup, authentication system, repair request management, file attachments, audit logging, multi-site support, and the entire database schema. The application is running and ready for Person 2 and Person 3 to build on.

## Current Status Summary

| Person | Stream | Status |
| --- | --- | --- |
| Person 1 — Asidah Khalid | Core Platform & Authentication | ✅ COMPLETED |
| Person 2 — Saad Lakhnati | Tracking, Parts, Invoicing & Notifications | ⏳ TO DO |
| Person 3 — Ahmed Laamrani | AI, Reporting & Frontend | ⏳ TO DO |

# 2. What Has Been Completed (Person 1)

The following components are fully built, tested, and ready for you to build upon:

| # | Component | Files | What It Provides |
| --- | --- | --- | --- |
| 1 | Django Project | savtech_project/settings.py, urls.py | Full config: SQLite (dev) / MySQL (prod), session security, CSRF, file upload limits, REST Framework, Django-Q |
| 2 | User Model (Utilisateur) | accounts/models.py | Custom user with email login, 3 roles (Admin/Technicien/Client), brute-force protection, SMS toggle |
| 3 | Authentication | accounts/views.py, forms.py | Login, logout, register (with email verification), password reset (UUID token), role-based redirect |
| 4 | Role Decorators | accounts/decorators.py | @role_required(), @admin_required, @technicien_required, @client_required |
| 5 | Audit Logging | audit/models.py, middleware.py | JournalAudit.log(request, action, details) — auto-logs login/logout via signals |
| 6 | Repair Requests | repairs/models.py, views.py, forms.py | DemandeReparation with auto-ticket (SAV-YYYYMMDD-XXXX), CRUD, assignment, devis, file upload |
| 7 | File Attachments | repairs/models.py (PieceJointe) | FileField with type/size validation, Pillow resize (max 1200px), auto-thumbnails |
| 8 | Multi-site | multisite/models.py, views.py | CentreReparation, TransfertInterSite with centre list, transfer logic |
| 9 | Database Schema | All app models + migrations | ALL tables for all 3 partners with indexes and FK constraints |
| 10 | Templates & CSS | templates/, static/css/style.css | Base template with role-aware nav, all auth/repair pages, responsive CSS |

# 3. How to Get Started

## Step 1: Pull the Code

git pull origin develop

## Step 2: Install Dependencies

pip3 install django djangorestframework django-q2 pymysql pillow reportlab

# Person 2 also needs:

pip3 install twilio  # For SMS notifications

# Person 3 also needs:

pip3 install scikit-learn spacy matplotlib

python3 -m spacy download fr_core_news_sm  # French NLP model

## Step 3: Run Migrations

cd savtech
python3 manage.py migrate

## Step 4: Run the Server

python3 manage.py runserver 8000
# Open http://127.0.0.1:8000/

## Test Admin Credentials

| Field | Value |
| --- | --- |
| Email | admin@savtech.ma |
| Password | Admin2026! |
| Role | Administrateur |

## Step 5: Create Your Feature Branch

# Person 2:
git checkout -b feature-tracking-invoicing

# Person 3:
git checkout -b feature-ai-dashboard

# 4. Person 2 — Saad Lakhnati

Stream: Tracking, Parts, Invoicing & Notifications

Your database models are already created by Person 1. You need to build the views, forms, URLs, templates, and business logic for each module below.

## 4.1 Repair Tracking Module

Model already created: tracking/models.py → HistoriqueStatut

### To-Do List:

Create tracking/views.py: Build a view for technicians to update repair status via dropdown menu (Reçu → En cours → En attente de pièces → Terminé → Livré)

Create tracking/forms.py: Status update form with: new status (dropdown), comment (textarea)

Create tracking/urls.py: URL: /tracking/<pk>/update-status/

Add Django post_save signal: In tracking/signals.py: on HistoriqueStatut save, trigger email/SMS notification to client

Create template: templates/tracking/update_status.html — Form for technician to change status + add comment

Connect to repairs detail page: Add status history section to repairs/detail_demande.html showing all past status changes

Key Logic: When technician changes status, create a HistoriqueStatut record with old_status, new_status, commentaire, and the technician's user ID. Use Django signals (post_save) to trigger notifications.

## 4.2 Client Tracking Portal

Create public view: tracking/views.py → client_suivi_view(request, numero_ticket). No login required. URL: /client/suivi/<numero_ticket>/

Build progress bar: Visual progress bar showing: Reçu → En cours → En attente → Terminé → Livré. Highlight current step.

Show full history: Display all HistoriqueStatut entries for this ticket with dates, comments, and technician names

Auto-refresh: Add JavaScript (fetch API) to refresh the status every 60 seconds without full page reload

Create template: templates/tracking/client_suivi.html — Beautiful, public-facing page with progress bar + history

## 4.3 Spare Parts Module

Models already created: parts/models.py → PieceDetachee, PieceUtilisee

### To-Do List:

Create parts/views.py: CRUD views for PieceDetachee catalog: list, create, edit, delete (Admin only)

Create parts/forms.py: PieceDetacheeForm (reference, description, quantite_stock, seuil_alerte, prix_unitaire, fournisseur)

Link parts to repairs: View for technician to add PieceUtilisee records to a repair (select part, enter quantity). Auto-deduct from stock.

Create parts/urls.py: URLs: /parts/catalog/, /parts/create/, /parts/<pk>/edit/, /parts/add-to-repair/<repair_pk>/

Create templates: templates/parts/catalog.html (list with red highlight for critical stock), parts/add_to_repair.html

## 4.4 Stock Alerts (Django-Q Scheduled Task)

Create parts/tasks.py: Function check_stock_alerts() that queries PieceDetachee where quantite_stock <= seuil_alerte

Send email alerts: For each critical item, send email to stock manager using Django send_mail()

Register scheduled task: In Django admin or via code: Schedule this task to run daily using Django-Q

UI highlight: In parts catalog template, display items with critical stock in RED

## 4.5 Invoicing Module

Model already created: invoicing/models.py → Facture

### To-Do List:

Auto-generate invoice on "Terminé": When repair status changes to Terminé (via post_save signal), auto-create a Facture record

Generate invoice number: Format: FAC-YYYYMMDD-XXXX (same logic as ticket numbers)

Build PDF with ReportLab: invoicing/pdf_generator.py — Generate PDF invoice with: company header, invoice number, parts list + labor, 20% TVA, total TTC

Create invoicing/views.py: Views: invoice detail, download PDF, list all invoices (admin)

Create invoicing/urls.py: URLs: /invoicing/<pk>/, /invoicing/<pk>/pdf/, /invoicing/list/

Email invoice to client: After PDF generation, auto-send to client email with the PDF attached

Create templates: templates/invoicing/invoice_detail.html, invoicing/invoice_list.html

ReportLab PDF Structure: Header (company logo + SAVtech Solutions), Invoice # + date, Client info, Repair ticket reference, Table of parts used (reference, qty, unit price, total), Labor cost line, Subtotal HT, TVA 20%, Total TTC, Payment mode, Footer.

## 4.6 Warranty Handling

Check warranty on new request: When creating a new repair, check if the device has a previous repair still under warranty period

Zero-charge logic: If sous_garantie=True on DemandeReparation, invoice amount should be 0€

Generate warranty certificate: Create a separate PDF certificate using ReportLab when repair is under warranty

Configurable warranty duration: Add a setting or model for warranty duration per device type (e.g., 3 months for electronics)

## 4.7 Notifications Module

Model already created: notifications/models.py → Notification

### To-Do List:

Create notifications/services.py: Core function: send_notification(user, type, subject, message, demande=None)

Email implementation: Use Django send_mail() with HTML templates (templates/emails/). Configure SMTP in settings.py env vars.

SMS implementation: Integrate Twilio API. Install: pip3 install twilio. Use REST API to send SMS. Messages < 160 chars.

HTML email templates: Create templates/emails/ folder with: new_request.html, assignment.html, status_change.html, invoice_ready.html

Connect to existing hooks: In repairs/views.py, replace the # TODO: Person 2 comments with actual send_notification() calls

Trigger events: Notification triggers: (1) New request created, (2) Technician assigned, (3) Status changed, (4) Invoice ready

SMS toggle: Respect user.sms_active field — only send SMS if the client has it enabled in their profile

Create notifications/urls.py: URL: /notifications/ (user sees their notification history)

## Person 2 — Master Checklist

| # | Task | Files to Create | Priority | ☐ |
| --- | --- | --- | --- | --- |
| 1 | Repair tracking views + forms | tracking/views.py, forms.py, urls.py | HIGH | ☐ |
| 2 | Status change signal + notification trigger | tracking/signals.py | HIGH | ☐ |
| 3 | Client tracking portal (public page) | tracking/views.py, templates/tracking/ | HIGH | ☐ |
| 4 | Auto-refresh JS (60s fetch API) | static/js/auto_refresh.js | MEDIUM | ☐ |
| 5 | Spare parts CRUD views | parts/views.py, forms.py, urls.py | HIGH | ☐ |
| 6 | Link parts to repairs | parts/views.py | HIGH | ☐ |
| 7 | Stock alerts (Django-Q task) | parts/tasks.py | MEDIUM | ☐ |
| 8 | Invoice auto-generation on "Terminé" | invoicing/views.py, signals | HIGH | ☐ |
| 9 | ReportLab PDF invoice generator | invoicing/pdf_generator.py | HIGH | ☐ |
| 10 | Warranty certificate PDF | invoicing/warranty_pdf.py | MEDIUM | ☐ |
| 11 | Email notification service | notifications/services.py | HIGH | ☐ |
| 12 | SMS notification (Twilio) | notifications/sms.py | MEDIUM | ☐ |
| 13 | HTML email templates | templates/emails/*.html | MEDIUM | ☐ |
| 14 | Connect TODO hooks in repairs/views.py | repairs/views.py (edit) | HIGH | ☐ |
| 15 | Unit tests (≥80% coverage) | tracking/tests.py, parts/tests.py, etc. | HIGH | ☐ |
| 16 | Templates for all views | templates/tracking/, parts/, invoicing/ | HIGH | ☐ |

# 5. Person 3 — Ahmed Laamrani

Stream: AI, Reporting & Frontend

A placeholder dashboard URL is already set up at /dashboard/. You need to replace it with the full admin dashboard, build the AI/ML modules, the chatbot, and polish the entire frontend.

## 5.1 Admin Dashboard

Replace dashboard/views.py: Build admin_dashboard_view with real-time stats: requests by status, monthly revenue (CA), completed repairs count

Charts (Matplotlib or Chart.js): Option A: Generate PNG charts server-side with Matplotlib. Option B: Pass data as JSON and render with Chart.js client-side

Filters: Add filters: by period (day/week/month/year), by site (multi-site)

Create dashboard/urls.py: Replace the existing placeholder. URLs: /dashboard/, /dashboard/stats-api/ (JSON for Chart.js)

Create template: templates/dashboard/admin_dashboard.html — Cards with key metrics + charts + filter controls

## 5.2 PDF Report Generation

Create dashboard/reports.py: Function generate_report_pdf(start_date, end_date, site=None)

Django ORM queries: Use select_related, annotate, aggregate to gather: total repairs, revenue, avg duration, repairs per technician, etc.

ReportLab PDF: Build structured PDF with: title, period, tables of data, Matplotlib charts embedded as images, KPI summary

View + URL: Admin selects period + clicks "Générer rapport" → downloads PDF. URL: /dashboard/report/

Create template: templates/dashboard/generate_report.html — Form with date pickers + site filter + generate button

## 5.3 ML — Repair Duration Prediction

Create ai_engine/ml_prediction.py: Train RandomForestRegressor (Scikit-learn) on historical repair data

Features: Input features: type_appareil, marque, type of fault (from description), technicien, parts availability

Output: Estimated repair duration in days. Display on repair detail page.

Training script: Create ai_engine/train_model.py — Script to train/retrain the model. Save model with joblib/pickle.

Auto-retrain: Register a weekly Django-Q task to retrain the model with latest data

Integration: Add prediction display to repairs/detail_demande.html: "Durée estimée: X jours"

## 5.4 ML — Part Suggestion

Create ai_engine/part_suggestion.py: Use TF-IDF vectorization on fault descriptions from past repairs

Cosine similarity: Find similar past repairs and suggest the parts that were used in those repairs

Display as pre-checked list: Show suggestions to technician as checkboxes, pre-checked, editable

Integration: Add suggestion section to repair detail page when technician views it

## 5.5 NLP — Feedback Analysis

Create feedback model: ai_engine/models.py — EvaluationClient: user, repair, rating, comment, sentiment (auto-detected)

SpaCy sentiment analysis: ai_engine/nlp_analysis.py — Analyze client feedback text: detect positive/neutral/negative sentiment

Entity extraction: Extract key entities: technician name, problem type, device type

Feed into dashboard: Add satisfaction stats (% positive/neutral/negative) to admin dashboard

Create feedback form: templates/repairs/feedback.html — Client rates + comments after repair is marked "Livré"

## 5.6 Rasa Chatbot

Install & configure Rasa: pip3 install rasa. Initialize project: rasa init

Define intents: Intents: suivi_reparation, demande_devis, question_garantie, prise_rendez_vous, faq

Connect to Django API: Create ai_engine/api.py with Django REST endpoints for chatbot to query ticket status

Floating chat widget: Add a floating chat button (bottom-right) on the client portal pages

Log conversations: Store chatbot conversations in database for NLU improvement

Create template component: templates/components/chatbot_widget.html — Include in base.html for client role

## 5.7 Frontend & UI/UX

A base CSS stylesheet is already provided (static/css/style.css). Your job is to polish and enhance it:

Responsive design: Ensure all pages work on desktop, tablet, and mobile. Add mobile menu toggle.

French error messages: All Django form validation messages should be in French

WCAG 2.1 AA accessibility: Add aria labels, proper contrast ratios, keyboard navigation support

Cross-browser testing: Test on Chrome, Firefox, Edge, Safari

Visual polish: Enhance the existing CSS — hover effects, transitions, consistent spacing

Dashboard charts styling: Style Chart.js charts to match the overall theme

## Person 3 — Master Checklist

| # | Task | Files to Create | Priority | ☐ |
| --- | --- | --- | --- | --- |
| 1 | Admin dashboard with real-time stats | dashboard/views.py, urls.py | HIGH | ☐ |
| 2 | Charts (Matplotlib / Chart.js) | dashboard/charts.py or static/js/ | HIGH | ☐ |
| 3 | Dashboard filters (period, site) | dashboard/views.py | MEDIUM | ☐ |
| 4 | PDF report generation | dashboard/reports.py | HIGH | ☐ |
| 5 | ML — Repair duration prediction | ai_engine/ml_prediction.py | HIGH | ☐ |
| 6 | ML model training script | ai_engine/train_model.py | HIGH | ☐ |
| 7 | ML — Part suggestion (TF-IDF) | ai_engine/part_suggestion.py | MEDIUM | ☐ |
| 8 | NLP — Feedback sentiment analysis | ai_engine/nlp_analysis.py | MEDIUM | ☐ |
| 9 | Client feedback model + form | ai_engine/models.py, templates/ | MEDIUM | ☐ |
| 10 | Rasa chatbot setup | ai_engine/chatbot/ | MEDIUM | ☐ |
| 11 | Chatbot REST API endpoints | ai_engine/api.py | MEDIUM | ☐ |
| 12 | Floating chat widget | templates/components/chatbot_widget.html | LOW | ☐ |
| 13 | Frontend polish + responsive | static/css/style.css enhancements | HIGH | ☐ |
| 14 | WCAG 2.1 AA accessibility | All templates | MEDIUM | ☐ |
| 15 | Dashboard templates | templates/dashboard/*.html | HIGH | ☐ |
| 16 | Unit tests (≥80% coverage) | dashboard/tests.py, ai_engine/tests.py | HIGH | ☐ |

# 6. Database Schema (Ready to Use)

All database tables are already created with migrations. Here is the complete schema for reference:

| Table | App | Key Fields | Owner |
| --- | --- | --- | --- |
| utilisateur | accounts | id, nom, prenom, email, password, role, telephone, actif, tentatives_connexion, date_verrouillage, sms_active, site_id | Person 1 |
| token_verification_email | accounts | id, utilisateur_id, token (UUID), type_token, cree_le, expire_le, utilise | Person 1 |
| demande_reparation | repairs | id, numero_ticket, client_id, technicien_id, type_appareil, marque, modele, numero_serie, description_panne, statut, sous_garantie, montant_devis, montant_final, centre_id | Person 1 |
| piece_jointe | repairs | id, demande_id, fichier, nom_original, type_fichier, taille, miniature | Person 1 |
| journal_audit | audit | id, utilisateur_id, action, details, table_ciblee, objet_id, ip_adresse, user_agent, date_heure | Person 1 |
| centre_reparation | multisite | id, nom, code, adresse, ville, telephone, email, responsable_id, actif | Person 1 |
| transfert_inter_site | multisite | id, demande_id, centre_origine_id, centre_destination_id, motif, statut, initie_par_id | Person 1 |
| historique_statut | tracking | id, demande_id, ancien_statut, nouveau_statut, commentaire, utilisateur_id, date_heure | Person 2 |
| piece_detachee | parts | id, reference, description, quantite_stock, seuil_alerte, prix_unitaire, fournisseur, actif | Person 2 |
| piece_utilisee | parts | id, demande_id, piece_id, quantite, date_utilisation | Person 2 |
| facture | invoicing | id, demande_id, numero_facture, date_emission, montant_ht, tva, montant_ttc, statut_paiement, fichier_pdf | Person 2 |
| notification | notifications | id, utilisateur_id, type_notification, sujet, message, statut_envoi, demande_id, erreur | Person 2 |

# 7. Integration Points & Hooks

These are the specific places in the existing code where you need to connect your features:

## For Person 2 (Saad):

| Location | What to Do | Line/Section |
| --- | --- | --- |
| repairs/views.py → create_demande_view() | Replace # TODO: Person 2 comment with send_notification(demande, "creation") | After demande.save() |
| repairs/views.py → assign_technicien_view() | Replace # TODO: Person 2 comment with send_notification(demande, "assignation") | After demande.save() |
| savtech_project/urls.py | Uncomment the tracking, parts, invoicing, notifications URL includes | Lines 32-35 |
| repairs/detail_demande.html | Add status history section + parts used section to the detail page | After attachments section |

## For Person 3 (Ahmed):

| Location | What to Do | Line/Section |
| --- | --- | --- |
| dashboard/urls.py | Replace the placeholder view with your real admin_dashboard_view | Entire file |
| dashboard/views.py | Replace placeholder with real stats using Django ORM queries | Entire file |
| repairs/detail_demande.html | Add ML prediction display: "Durée estimée: X jours" | In the info card |
| repairs/detail_demande.html | Add part suggestion section for technicians | Below device info |
| templates/base.html | Add chatbot widget include for client role | Before </body> |
| static/css/style.css | Enhance and polish the existing styles | Throughout |

# 8. Shared Responsibilities (All 3 Members)

| Area | Details | Standard |
| --- | --- | --- |
| Git Workflow | main / develop / feature-* branches | Always PR to develop, never push to main directly |
| Testing | Unit tests for every module | Target ≥ 80% code coverage |
| Documentation | Docstrings, API docs, comments | Every function should have a docstring in French |
| UML Diagrams | Use-case, class, sequence, activity | Create with draw.io or PlantUML |
| Code Standards | PEP 8 compliance | Use flake8 or black for formatting |
| Security | Input validation, XSS/SQL injection protection | Never trust user input, use Django ORM (no raw SQL) |

# 9. Git Workflow

1. Pull latest: git checkout develop && git pull origin develop

2. Create your branch: git checkout -b feature-your-module

3. Work on your tasks: Make changes, commit often with clear messages

4. Push your branch: git push origin feature-your-module

5. Create Pull Request: PR from feature-your-module → develop

6. Code review: At least 1 team member reviews before merge

7. Merge to develop: After approval, merge and delete feature branch

8. Weekly sync: Every week, we merge develop → test together

— End of Document —

SAVtech Solutions — EMSI INNOVATION
Prepared by Asidah Khalid (Person 1)
March 2026